BRIEFLI

AI Coding Specification

Complete Technical Blueprint for AI-Assisted Development

Version 1.0  |  March 2026  |  Confidential

# 0. How to Use This Document

| 📌 PURPOSE | This document is the single source of truth for AI-assisted code generation of the Briefli platform. Feed sections to Claude or another AI coding assistant in the order listed. Each section is self-contained and can be used as a standalone prompt. |
| --- | --- |

This specification is structured so that an AI coding assistant can build Briefli module by module. Each section contains:

- Exact tech stack choices with versions

- Data models with all fields, types, and relationships

- API endpoint definitions with request/response shapes

- Component trees and UI specifications

- Business logic rules that must be enforced

- Integration contracts (third-party APIs)

- Testing requirements

| ⚡ ORDER OF OPERATIONS | Build in this order: (1) Project scaffold & auth → (2) Database & models → (3) Case management API → (4) Document management → (5) Calendar → (6) Billing → (7) Client portal → (8) eCourts integration → (9) Mobile → (10) Notifications |
| --- | --- |

# 1. Technology Stack

## 1.1 Frontend — Web

| Layer | Technology |
| --- | --- |
| Framework | Next.js 14 (App Router) |
| Language | TypeScript 5.x (strict mode) |
| Styling | Tailwind CSS 3.x + shadcn/ui component library |
| State Management | Zustand 4.x (global) + TanStack Query 5.x (server state) |
| Forms | React Hook Form 7.x + Zod validation |
| Rich Text / Docs | TipTap 2.x (document annotation editor) |
| Calendar UI | FullCalendar 6.x (React adapter) |
| PDF Viewer | React-PDF + PDF.js |
| Charts / Reporting | Recharts 2.x |
| Drag & Drop | dnd-kit |
| Date/Time | date-fns 3.x + date-fns-tz |
| HTTP Client | Axios with interceptors for auth token refresh |
| WebSockets | Socket.io-client (real-time notifications) |

## 1.2 Mobile

| Layer | Technology |
| --- | --- |
| Framework | React Native 0.74+ (Expo SDK 51) |
| Navigation | Expo Router (file-based, same pattern as Next.js) |
| State | Zustand + TanStack Query (shared with web logic layer) |
| Offline Storage | expo-sqlite + MMKV for key-value cache |
| Camera / Scanner | expo-camera + react-native-vision-camera |
| Biometrics | expo-local-authentication |
| Push Notifications | Expo Notifications + FCM + APNs |
| File Handling | expo-file-system + expo-document-picker |

## 1.3 Backend

| Layer | Technology |
| --- | --- |
| Runtime | Node.js 20 LTS |
| Framework | NestJS 10.x (modular, decorator-based) |
| Language | TypeScript 5.x (strict mode) |
| API Style | REST (primary) + GraphQL (subscriptions for real-time) |
| ORM | Prisma 5.x |
| Task Queue | BullMQ + Redis 7 |
| WebSockets | Socket.io (NestJS gateway) |
| File Storage | AWS S3 (via @aws-sdk/client-s3) |
| Email | Resend API (transactional email) |
| SMS | Twilio SDK |
| Search | Typesense (self-hosted) for document full-text search |
| PDF Generation | Puppeteer (server-side) for invoice PDFs |
| Validation | class-validator + class-transformer |

## 1.4 Database & Infrastructure

| Layer | Technology |
| --- | --- |
| Primary DB | PostgreSQL 16 (AWS RDS Multi-AZ) |
| Cache / Queue | Redis 7 (AWS ElastiCache) |
| Object Storage | AWS S3 (documents, attachments, receipts) |
| Search Index | Typesense Cloud |
| Auth | Supabase Auth (JWT + OAuth2) OR self-hosted with Passport.js |
| Hosting — API | AWS ECS (Fargate, auto-scaling) |
| Hosting — Web | Vercel (Next.js, edge-optimized) |
| CDN | CloudFront |
| IaC | Terraform + AWS CDK |
| CI/CD | GitHub Actions |
| Monitoring | Datadog (APM + logs) + Sentry (error tracking) |
| Secret Management | AWS Secrets Manager |

# 2. Project Structure & Monorepo Layout

| 📁 MONOREPO | Use Turborepo to manage the monorepo. All apps share the packages/shared library for types, validation schemas, and utility functions. |
| --- | --- |

briefli/ ├── apps/ │ ├── web/ # Next.js 14 web application │ ├── mobile/ # Expo React Native app │ └── api/ # NestJS backend ├── packages/ │ ├── shared/ # Shared TS types, Zod schemas, constants │ ├── ui/ # Shared React component library (web) │ └── config/ # ESLint, Tailwind, TS configs ├── infrastructure/ # Terraform IaC ├── scripts/ # DB seed, migration helpers ├── turbo.json └── package.json

## 2.1 API Module Structure (NestJS)

apps/api/src/ ├── main.ts ├── app.module.ts ├── modules/ │ ├── auth/ │ ├── users/ │ ├── firms/ │ ├── cases/ │ ├── documents/ │ ├── calendar/ │ ├── billing/ │ ├── client-portal/ │ ├── ecourts/ │ ├── notifications/ │ └── reports/ ├── common/ │ ├── guards/ # AuthGuard, RolesGuard │ ├── decorators/ # @CurrentUser, @Roles │ ├── interceptors/ # LoggingInterceptor, TransformInterceptor │ ├── filters/ # GlobalExceptionFilter │ └── pipes/ # ValidationPipe └── prisma/ └── schema.prisma

# 3. Database Schema (Prisma)

| ⚠️ INSTRUCTION | Generate the full Prisma schema file at apps/api/prisma/schema.prisma using the models below. Every model must include createdAt, updatedAt, and deletedAt (soft delete) fields unless noted. |
| --- | --- |

## 3.1 Multi-Tenancy Model

Every table that holds firm-specific data must include a firmId: String field linking to the Firm model. This is the primary multi-tenancy isolation boundary. All queries must be scoped by firmId.

## 3.2 Core Models

### Firm

model Firm { id String @id @default(cuid()) name String slug String @unique plan PlanType @default(STARTER) logoUrl String? primaryColor String? timezone String @default("America/New_York") createdAt DateTime @default(now()) updatedAt DateTime @updatedAt users User[] cases Case[] clients Client[] billingSettings BillingSettings? }

### User

model User { id String @id @default(cuid()) firmId String firm Firm @relation(fields: [firmId], references: [id]) email String @unique passwordHash String firstName String lastName String role UserRole // ATTORNEY ¦ PARALEGAL ¦ ADMIN ¦ STAFF barNumber String? avatarUrl String? mfaEnabled Boolean @default(false) mfaSecret String? googleCalToken Json? // encrypted OAuth token outlookCalToken Json? // encrypted OAuth token isActive Boolean @default(true) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt deletedAt DateTime? assignedCases CaseUser[] timeEntries TimeEntry[] auditLogs AuditLog[] }

### Case

model Case { id String @id @default(cuid()) firmId String firm Firm @relation(fields: [firmId], references: [id]) caseNumber String? // court-assigned number internalRef String // firm's internal reference title String caseType CaseType // EVICTION ¦ NON_PAYMENT ¦ LEASE_DISPUTE ¦ HABITABILITY ¦ OTHER discipline Discipline @default(LANDLORD_TENANT) status CaseStatus // INTAKE ¦ ACTIVE ¦ PENDING_COURT ¦ JUDGMENT ¦ APPEAL ¦ CLOSED court String? judge String? opposingCounsel String? propertyAddress String? openDate DateTime @default(now()) expectedCloseDate DateTime? closedDate DateTime? description String? @db.Text customFields Json? eCourtsCaseId String? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt deletedAt DateTime? users CaseUser[] clients CaseClient[] documents Document[] milestones Milestone[] events CalendarEvent[] timeEntries TimeEntry[] invoices Invoice[] notes CaseNote[] }

### Client

model Client { id String @id @default(cuid()) firmId String firm Firm @relation(fields: [firmId], references: [id]) email String firstName String lastName String phone String? address String? portalEnabled Boolean @default(false) portalToken String? @unique preferredLang String @default("en") createdAt DateTime @default(now()) updatedAt DateTime @updatedAt deletedAt DateTime? cases CaseClient[] documents Document[] messages PortalMessage[] }

### Document

model Document { id String @id @default(cuid()) firmId String caseId String? case Case? @relation(fields: [caseId], references: [id]) uploadedById String clientId String? client Client? @relation(fields: [clientId], references: [id]) fileName String fileKey String // S3 object key fileSize Int // bytes mimeType String folder String @default("general") tags String[] version Int @default(1) parentDocId String? // for versioning ocrText String? @db.Text isNotarized Boolean @default(false) notarizationId String? signatureStatus SignatureStatus @default(NONE) signatureDocId String? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt deletedAt DateTime? }

### Milestone

model Milestone { id String @id @default(cuid()) caseId String case Case @relation(fields: [caseId], references: [id]) title String description String? dueDate DateTime? completedAt DateTime? completedById String? order Int isTemplate Boolean @default(false) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt }

### CalendarEvent

model CalendarEvent { id String @id @default(cuid()) firmId String caseId String? case Case? @relation(fields: [caseId], references: [id]) createdById String title String description String? eventType EventType // COURT_HEARING ¦ DEADLINE ¦ MEETING ¦ DEPOSITION ¦ TASK startTime DateTime endTime DateTime location String? isAllDay Boolean @default(false) attendeeIds String[] googleEventId String? outlookEventId String? reminderSent Boolean @default(false) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt }

### TimeEntry & Invoice

model TimeEntry { id String @id @default(cuid()) firmId String caseId String userId String user User @relation(fields: [userId], references: [id]) description String durationMinutes Int hourlyRate Decimal @db.Decimal(10, 2) isBillable Boolean @default(true) invoiceId String? date DateTime createdAt DateTime @default(now()) updatedAt DateTime @updatedAt } model Invoice { id String @id @default(cuid()) firmId String caseId String clientId String invoiceNumber String @unique status InvoiceStatus // DRAFT ¦ SENT ¦ VIEWED ¦ PAID ¦ OVERDUE ¦ VOID subtotal Decimal @db.Decimal(10, 2) tax Decimal @db.Decimal(10, 2) @default(0) total Decimal @db.Decimal(10, 2) dueDate DateTime paidAt DateTime? stripePaymentId String? pdfKey String? // S3 key for generated PDF lineItems Json notes String? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt }

# 4. Authentication & Authorization

## 4.1 Auth Flow

- Use JWT access tokens (15 min expiry) + refresh tokens (30 days, stored in httpOnly cookie)

- MFA via TOTP (Google Authenticator / Authy compatible) — enforced for all attorney/admin roles

- Password hashing: bcrypt, cost factor 12

- Email verification required before first login

- Refresh token rotation on every use (detect token reuse attacks)

## 4.2 RBAC Roles

| Role | Permissions |
| --- | --- |
| ATTORNEY | Full CRUD on own firm's data; manage own cases; generate invoices; access eCourts |
| PARALEGAL | Read/write cases assigned to them; upload docs; update milestones; no billing |
| ADMIN | All firm data access; user management; billing settings; reports |
| STAFF | Read-only on cases; can upload documents if explicitly granted |
| CLIENT | Portal-only access; view own case; upload/sign documents; messages; notarize |

## 4.3 API Auth Endpoints

POST /auth/register // firm registration + first admin user POST /auth/login // returns accessToken + sets refresh cookie POST /auth/refresh // rotates refresh token POST /auth/logout // invalidates refresh token POST /auth/mfa/setup // returns TOTP QR code POST /auth/mfa/verify // verifies TOTP code, enables MFA POST /auth/forgot-password POST /auth/reset-password POST /auth/portal/login // client portal login (token-based invite) GET /auth/me // returns current user with firm + permissions

# 5. Case Management Module

## 5.1 REST Endpoints

GET /cases // list with filters: status, type, userId, search, page, limit POST /cases // create case GET /cases/:id // get case with users, clients, milestones summary PATCH /cases/:id // update case fields DELETE /cases/:id // soft delete GET /cases/:id/timeline // full activity timeline POST /cases/:id/notes // add internal note GET /cases/:id/notes // list notes POST /cases/:id/users // assign user to case DELETE /cases/:id/users/:uid // unassign user POST /cases/:id/clients // link client to case DELETE /cases/:id/clients/:cid GET /cases/:id/milestones // list milestones ordered by 'order' POST /cases/:id/milestones // create milestone PATCH /cases/:id/milestones/:mid DELETE /cases/:id/milestones/:mid POST /cases/:id/milestones/:mid/complete // mark complete with timestamp GET /case-templates // milestone templates by caseType POST /cases/:id/apply-template/:templateId

## 5.2 Business Rules

- Every case must have at least one assigned ATTORNEY before status can move past INTAKE

- Soft-delete only — cases are never permanently deleted

- Case conflict check: on creation, query all firm cases for matching opposing party names

- Auto-generate internalRef in format: LT-{YEAR}-{4-digit-sequential}

- When caseType changes, offer to apply new milestone template (do not auto-apply)

- When status changes to CLOSED, set closedDate = now() and archive all open milestones

## 5.3 Landlord-Tenant Milestone Templates

Seed these templates in the database. Apply to new cases of matching caseType:

| Template Name (CaseType) | Milestones (in order) |
| --- | --- |
| EVICTION | Notice to Quit → Complaint Filed → Summons Issued → Service of Process → Court Hearing → Judgment → Warrant of Removal → Lockout |
| NON_PAYMENT | Demand Notice → Complaint Filed → Hearing Scheduled → Hearing → Judgment → Collection Action |
| LEASE_DISPUTE | Initial Consultation → Demand Letter → Response Period → Mediation → Filing if Needed → Resolution |
| HABITABILITY | Inspection Request → Notice to Landlord → Response Period → Agency Complaint → Hearing → Resolution |

# 6. Document Management Module

## 6.1 Upload Flow

All uploads go through a presigned URL flow to avoid proxying large files through the API server:

- Client requests presigned upload URL: POST /documents/upload-url

- API generates S3 presigned PUT URL (15 min expiry), returns { uploadUrl, fileKey }

- Client uploads file directly to S3 via PUT to presigned URL

- Client calls POST /documents/confirm with { fileKey, caseId, fileName, mimeType, folder, tags }

- API creates Document record, triggers async OCR job via BullMQ

## 6.2 REST Endpoints

POST /documents/upload-url // get presigned S3 URL POST /documents/confirm // confirm upload, create DB record GET /documents/:id // get document metadata GET /documents/:id/download-url // presigned GET URL (5 min expiry) PATCH /documents/:id // update folder, tags, name DELETE /documents/:id // soft delete GET /documents/:id/versions // list all versions POST /documents/:id/new-version // upload new version of existing doc GET /cases/:id/documents // all docs for a case, grouped by folder GET /documents/search?q=&caseId= // full-text search via Typesense

## 6.3 OCR Processing (BullMQ Worker)

- Queue name: ocr-processing

- Worker uses AWS Textract for PDFs and images

- On completion, update Document.ocrText and index into Typesense

- Retry 3 times with exponential backoff on failure

## 6.4 Security Rules

- All S3 keys stored with firmId prefix: {firmId}/{caseId}/{uuid}/{filename}

- Presigned GET URLs expire in 5 minutes

- Validate mimeType server-side; reject anything not in allowlist

- All file access checked against RBAC before URL generation

- Malware scanning via AWS S3 event → Lambda → ClamAV before Document record is confirmed

# 7. Calendar Module

## 7.1 REST Endpoints

GET /calendar/events // list events by date range + filters POST /calendar/events // create event PATCH /calendar/events/:id // update event DELETE /calendar/events/:id // delete event POST /calendar/google/connect // OAuth2 Google Calendar flow GET /calendar/google/callback // OAuth2 callback, store encrypted token POST /calendar/google/disconnect POST /calendar/google/sync // manual full sync POST /calendar/outlook/connect // Microsoft OAuth2 flow GET /calendar/outlook/callback POST /calendar/outlook/disconnect POST /calendar/outlook/sync

## 7.2 Calendar Sync Logic

- On event create/update/delete in Briefli: push change to connected Google/Outlook accounts for assigned users

- Store googleEventId and outlookEventId on CalendarEvent for future updates/deletes

- Sync runs via BullMQ job every 15 minutes to pull external changes into Briefli

- Conflict detection: if two events share the same user and overlap times, flag in UI (do not block save)

- Court hearing events auto-create reminder jobs at 14 days, 7 days, 48 hours, day-of

## 7.3 Reminder Engine

- Queue name: event-reminders

- On event create, schedule BullMQ delayed jobs for each reminder interval

- Delivery channels: in-app notification, email (Resend), SMS (Twilio, if opted in)

- Respect user timezone from User.timezone (fallback to Firm.timezone)

# 8. Billing Module

## 8.1 REST Endpoints

// Time Tracking GET /time-entries // list by caseId, userId, date range POST /time-entries // create entry PATCH /time-entries/:id DELETE /time-entries/:id POST /time-entries/timer/start // start live timer POST /time-entries/timer/stop // stop timer, create entry // Invoices GET /invoices // list by firmId, status, clientId POST /invoices // create from time entries + manual items GET /invoices/:id PATCH /invoices/:id POST /invoices/:id/send // email invoice to client POST /invoices/:id/void GET /invoices/:id/pdf // download generated PDF // Payments POST /invoices/:id/payment-link // create Stripe payment link POST /webhooks/stripe // Stripe webhook handler // Reports GET /billing/reports/revenue // by attorney/period/case-type GET /billing/reports/ar-aging // accounts receivable aging GET /billing/reports/realization

## 8.2 Invoice Generation Rules

- Auto-number invoices: {FIRM_SLUG}-INV-{YEAR}-{sequential 4 digits}

- PDF generation: Puppeteer renders an HTML invoice template to PDF, stores in S3

- Line items JSON structure: [{ description, quantity, unitPrice, amount, timeEntryId? }]

- Tax rate configurable per firm in BillingSettings; default 0%

- Sending invoice via email must use Resend with firm's configured reply-to

## 8.3 Stripe Integration

- Use Stripe Payment Links for client self-pay

- Webhook events to handle: payment_intent.succeeded, payment_intent.payment_failed, invoice.paid

- On payment success: update Invoice.status = PAID, set Invoice.paidAt, emit real-time notification

- LawPay integration for trust (IOLTA) accounts — separate payment flow, do not mix with operating funds

# 9. Client Portal Module

## 9.1 Portal Auth

- Clients receive email with magic-link containing a signed JWT token

- Token encodes: clientId, firmId, caseId[], exp (7 days)

- On first login, client sets a password and optionally enables SMS 2FA

- All portal API routes require X-Portal-Token header or cookie

- Portal sessions expire after 15 minutes of inactivity

## 9.2 Portal REST Endpoints

// Portal (prefixed /portal — separate auth middleware) GET /portal/me // client profile + linked cases GET /portal/cases/:id // case status, milestones, events GET /portal/cases/:id/documents // client-visible documents only POST /portal/cases/:id/documents // client uploads document GET /portal/documents/:id/download-url GET /portal/messages // message thread with firm POST /portal/messages // send message to firm GET /portal/invoices // unpaid invoices POST /portal/invoices/:id/pay // initiate payment POST /portal/notarize/request // initiate notarization session GET /portal/notarize/:sessionId // get session status + join URL

## 9.3 Remote Online Notarization (RON)

- Integration: Proof (formerly Notarize) Business API

- Flow: client requests notarization → API creates Proof transaction → returns signer URL → client completes video session → Proof webhook fires on completion → download notarized PDF and store in Document vault

- Webhook endpoint: POST /webhooks/proof

- Notarized document must be tagged isNotarized=true and notarizationId set

- Only documents in PENDING_NOTARIZATION status can initiate RON session

- Audit certificate PDF also stored alongside notarized document

# 10. eCourts Integration Module

| ⚠️ NOTE | eCourts NJ does not have a public REST API. This module uses authenticated browser automation (Playwright) running server-side to scrape case data. This is the intended architecture until an official API is available. |
| --- | --- |

## 10.1 Architecture

- NestJS EcourtsModule contains a service that launches a headless Playwright browser

- Attorney stores eCourts credentials (username + password) encrypted in AWS Secrets Manager, keyed by userId

- Playwright session authenticated once, session cookies cached in Redis for up to 4 hours

- All scraping runs inside BullMQ jobs (queue: ecourts-jobs) to avoid blocking the API

## 10.2 Endpoints

POST /ecourts/credentials // store encrypted credentials DELETE /ecourts/credentials // remove credentials GET /ecourts/credentials/status // test if stored credentials are valid POST /ecourts/search // { docketNumber?, partyName?, court? } POST /ecourts/import // import eCourts case into Briefli case POST /ecourts/sync/:caseId // sync existing case with eCourts updates POST /ecourts/sync/all // sync all linked cases (runs as BullMQ cron)

## 10.3 Data Mapping

| eCourts Field | Briefli Case Field |
| --- | --- |
| Docket Number | Case.caseNumber |
| Case Title | Case.title |
| Party Names | Create/link Client records |
| Hearing Dates | Create CalendarEvent (type: COURT_HEARING) |
| Judge Name | Case.judge |
| Venue/Court | Case.court |
| Filing Date | Case.openDate |
| Status | Map to Case.status enum |
| Docket Entries | Append to Case activity timeline as CaseNote |

# 11. Web Frontend (Next.js)

## 11.1 Route Structure

app/ ├── (auth)/ │ ├── login/page.tsx │ ├── register/page.tsx │ └── forgot-password/page.tsx ├── (app)/ # Protected by middleware auth check │ ├── layout.tsx # Shell: sidebar + topbar │ ├── dashboard/page.tsx │ ├── cases/ │ │ ├── page.tsx # Case list with filters │ │ ├── new/page.tsx │ │ └── [id]/ │ │ ├── page.tsx # Case overview │ │ ├── documents/page.tsx │ │ ├── calendar/page.tsx │ │ ├── billing/page.tsx │ │ └── timeline/page.tsx │ ├── calendar/page.tsx # Firm-wide calendar │ ├── clients/ │ │ ├── page.tsx │ │ └── [id]/page.tsx │ ├── billing/ │ │ ├── time-entries/page.tsx │ │ ├── invoices/page.tsx │ │ └── reports/page.tsx │ └── settings/ │ ├── firm/page.tsx │ ├── users/page.tsx │ ├── billing/page.tsx │ └── integrations/page.tsx ├── portal/ # Client portal (separate auth context) │ ├── login/page.tsx │ ├── dashboard/page.tsx │ ├── cases/[id]/page.tsx │ ├── documents/page.tsx │ ├── messages/page.tsx │ └── invoices/page.tsx └── api/ # Next.js route handlers for OAuth callbacks ├── auth/[...nextauth]/route.ts ├── calendar/google/callback/route.ts └── calendar/outlook/callback/route.ts

## 11.2 Core UI Components to Build

| Component | Description |
| --- | --- |
| <CaseSidebar /> | Left nav with case sections: Overview, Docs, Calendar, Billing, Timeline |
| <CaseStatusBadge /> | Color-coded status pill (maps CaseStatus enum to Tailwind colors) |
| <MilestoneTimeline /> | Vertical stepper showing milestones; completed = green, overdue = red |
| <DocumentVault /> | Folder tree + file grid with drag-drop upload and tag filtering |
| <CalendarView /> | FullCalendar with month/week/day views; event color by EventType |
| <TimeTracker /> | Floating widget with start/stop timer; saves to current case |
| <InvoiceBuilder /> | Line item editor + preview; generates PDF on save |
| <PortalInviteModal /> | Send portal invite to client; preview email before send |
| <ECourtsPullModal /> | Search eCourts + preview data + confirm import to case |
| <NotificationBell /> | Real-time notification center (Socket.io); badge count |
| <GlobalSearch /> | cmd+K search across cases, clients, documents (Typesense) |

# 12. Mobile Application (Expo)

## 12.1 Screen Structure

app/ ├── (auth)/ │ ├── login.tsx │ └── mfa.tsx ├── (tabs)/ # Bottom tab navigator │ ├── dashboard.tsx │ ├── cases/ │ │ ├── index.tsx # Case list │ │ └── [id]/ │ │ ├── index.tsx # Case overview │ │ ├── documents.tsx │ │ ├── calendar.tsx │ │ └── billing.tsx │ ├── calendar.tsx │ ├── clients.tsx │ └── billing.tsx ├── (modal)/ │ ├── add-time-entry.tsx │ ├── scan-document.tsx │ └── notifications.tsx └── portal/ # Separate stack for client portal access ├── login.tsx └── dashboard.tsx

## 12.2 Mobile-Specific Features

- Document scanning: expo-camera → react-native-vision-camera; auto-crop, enhance, export as PDF

- Biometric login: expo-local-authentication; always offer as alternative to password after first setup

- Offline mode: cache last 50 cases + their documents list in expo-sqlite on app background; show stale badge when offline

- Push notifications: register FCM/APNs token on login; store on User record; send via Expo Notifications server SDK

- Time tracker: persistent floating action button visible on case screens; uses background task for accurate timing

- Receipt capture: camera → S3 upload → attach to Expense record in billing module

# 13. Notifications System

## 13.1 Notification Types

| Trigger | Channels | Recipients |
| --- | --- | --- |
| Calendar event reminder (14d/7d/48h/day-of) | In-app + Email + Push + SMS* | Assigned users |
| New document uploaded to case | In-app + Email | Assigned attorney |
| Client uploaded document via portal | In-app + Email + Push | Assigned attorney + paralegal |
| Invoice paid | In-app + Email + Push | Attorney + Admin |
| Invoice overdue (3 days past due) | In-app + Email | Admin |
| eCourts new docket entry detected | In-app + Email + Push | Assigned attorney |
| Milestone overdue | In-app + Email | Assigned users |
| Notarization completed | In-app + Email | Attorney + Client |
| Client portal message received | In-app + Email | Assigned attorney |

* SMS only if user has opted in to SMS notifications in settings

## 13.2 In-App Notification Model

model Notification { id String @id @default(cuid()) userId String firmId String type NotificationType title String body String link String? // deep link to relevant resource isRead Boolean @default(false) readAt DateTime? metadata Json? createdAt DateTime @default(now()) }

# 14. Testing Requirements

## 14.1 Backend Testing

- Unit tests: Jest; target >80% coverage on service layer

- Integration tests: Supertest against NestJS app with test PostgreSQL database (Docker)

- Key test suites required:

  - auth.service.spec.ts — login, refresh, MFA, token rotation

  - cases.service.spec.ts — CRUD, status transitions, conflict check, firmId isolation

  - billing.service.spec.ts — invoice generation, payment webhook handling

  - documents.service.spec.ts — presigned URL generation, OCR job dispatch

  - ecourts.service.spec.ts — mock Playwright, test data mapping

## 14.2 Frontend Testing

- Unit/component tests: Vitest + React Testing Library

- E2E tests: Playwright (web) — critical user journeys: login → create case → upload doc → generate invoice → send portal invite

- Mobile E2E: Detox (React Native) — login, case list, document scan flows

## 14.3 CI Pipeline (GitHub Actions)

on: [push, pull_request] jobs: test-api: run jest --coverage test-web: run vitest + playwright lint: eslint + tsc --noEmit build: turbo build deploy-staging: on merge to main

# 15. Environment Variables

| 🔒 SECURITY | Never commit secrets to source control. Use .env.local for local dev and AWS Secrets Manager for staging/production. All secrets below are required for the system to function. |
| --- | --- |

## 15.1 API (.env)

# Database DATABASE_URL=postgresql://user:password@host:5432/briefli REDIS_URL=redis://localhost:6379 # Auth JWT_ACCESS_SECRET=<256-bit random> JWT_REFRESH_SECRET=<256-bit random> ENCRYPTION_KEY=<32-byte hex> # for encrypting OAuth tokens + eCourts creds # AWS AWS_REGION=us-east-1 AWS_S3_BUCKET=briefli-documents-prod AWS_ACCESS_KEY_ID=... AWS_SECRET_ACCESS_KEY=... # Email RESEND_API_KEY=re_... FROM_EMAIL=noreply@briefli.app # SMS TWILIO_ACCOUNT_SID=AC... TWILIO_AUTH_TOKEN=... TWILIO_FROM_NUMBER=+1... # Payments STRIPE_SECRET_KEY=sk_live_... STRIPE_WEBHOOK_SECRET=whsec_... LAWPAY_API_KEY=... # E-Signature / Notarization DOCUSIGN_INTEGRATION_KEY=... DOCUSIGN_USER_ID=... PROOF_API_KEY=... PROOF_WEBHOOK_SECRET=... # Calendar OAuth GOOGLE_CLIENT_ID=... GOOGLE_CLIENT_SECRET=... MICROSOFT_CLIENT_ID=... MICROSOFT_CLIENT_SECRET=... # Search TYPESENSE_HOST=... TYPESENSE_API_KEY=... # Feature Flags ECOURTS_ENABLED=true RON_ENABLED=true

# 16. Coding Conventions & Rules

## 16.1 General

- All code in TypeScript strict mode — no any types without explicit comment justification

- All API inputs validated with class-validator DTOs on the server and Zod schemas on the client

- Never return passwords, tokens, or secrets in API responses — use class-transformer @Exclude()

- Every API response wrapped in standard shape: { data, meta?, error? }

- All dates stored and transmitted as ISO 8601 UTC strings

- All monetary values stored as Decimal (Prisma) and transmitted as strings to avoid float rounding

## 16.2 Security Coding Rules

- All DB queries must include firmId filter — use a Prisma middleware to enforce this globally

- Never log PII or sensitive data to application logs

- Rate limit all auth endpoints: 5 requests/minute per IP

- Validate file extensions AND mime types on upload — reject mismatches

- Sanitize all user-generated content before storing (DOMPurify on frontend, sanitize-html on backend)

## 16.3 Error Handling

- Use NestJS global exception filter — return structured errors: { statusCode, message, code, timestamp }

- Define error codes as constants: e.g., CASE_NOT_FOUND, INSUFFICIENT_PERMISSIONS, INVALID_FILE_TYPE

- Frontend: TanStack Query error boundaries + toast notifications for user-facing errors

- All unhandled promise rejections captured by Sentry

## 16.4 Performance

- All list endpoints must be paginated (default limit: 20, max: 100)

- Add database indexes on: firmId, caseId, status, userId, createdAt for all high-query tables

- Use Prisma select to avoid over-fetching — never SELECT * in production queries

- Cache frequently-read, rarely-changed data in Redis: firm settings, user roles, milestone templates

End of Briefli AI Coding Specification v1.0